Capstone Project Weekly Progress Report

| Semester | Fall-2024 Semester 3rd |
| --- | --- |
| Course Code | AML-3406 |
| Section | Section 1 |
| Project Title | Car Damage Detection |
| Group Name | Group B |
| Student names/Student IDs | Sakshi (C0908000) – TL Bansil Patel (C0912873) Harsh Mohile (C0912872) Meet Patel (C0910378) Rachit Bhatt (C0902810) |
| Reporting Week | Week 11 |
| Faculty Supervisor | William Pourmajidi |

# Grade the level of collaboration from different aspects between team members:

(use: good, medium, below expectation)

| Sakshi | Bansil Patel | Harsh Mohile | Meet Patel | Rachit Bhatt |
| --- | --- | --- | --- | --- |
| Good | Good | Good | Good | Good |

# Tasks outlined in the previous Weekly Progress Report for this reporting week at the individual level and group level

  - Individual tasks (each team member)

Sakshi: Finalized GitHub Actions integration for testing and deployment across all environments and resolved repository configuration issues to ensure consistent deployment.

Bansil Patel & Meet Patel: Completed final hyperparameter tuning, improving model accuracy and speed, and tested the model on multiple datasets, confirming its robustness.

Harsh Mohile & Rachit Bhatt: Finalized Deployment UI, integrated it with the backend API, and conducted final tests across staging and production environments.

2.2 Your team’s tasks

- Model Evaluation & Hyperparameter Optimization:

  - Final evaluation confirmed strong accuracy and efficiency, with fine-tuned hyperparameters.

- Deployment Pipeline & Integration:

  - Finalized automated deployment pipeline, ensuring smooth deployment in all environments.

  - Completed UI and backend integration, ensuring full functionality.

# Progress made in Reporting Week at an individual level and group level

  - Individual progress

Sakshi: Fully integrated GitHub Actions for automated testing and deployment in all environments.

Bansil Patel & Meet Patel: Hyperparameter optimization completed, with significant model improvements and validated model performance using additional datasets.

Harsh Mohile & Rachit Bhatt: Finalized Deployment UI, optimized for usability, integrated with the backend, and ensured reliable deployment through extensive testing.

  - Your team’s progress

- Deployed the model in all environments with automated testing and deployment.

- Hyperparameters were fine-tuned, validating the model's accuracy and processing speed.

- Completed the full integration of the Deployment UI with the backend.

- Automated deployment process, ensuring seamless flow from UI to backend to production.

# The areas/tasks you could not make progress and/or complete as scheduled or the difficulties encountered in this reporting week at individual level and group level.

  - Individual project blockers

Sakshi: Minor integration issues were resolved by refining repository configurations.

Bansil Patel & Meet Patel: Delays in backend-UI communication but resolved during testing.

Harsh Mohile & Rachit Bhatt: Slower performance evaluations were addressed by optimizing the model.

4.2Your team’s project blockers

- Multi-branch setup caused delays, resolved with configuration adjustments.

- Minor adjustments to align the UI with production configurations.

# Tasks to be completed in the next week at the individual level and group level

  - Individual tasks

Sakshi, Bansil Patel & Meet Patel: Deployment UI integrated with the backend, verified and tested.             Harsh Mohile & Rachit Bhatt: Full system testing confirmed stability, performance, and readiness.

  - Your team’s tasks

- Model optimized with an accuracy of 92.5% and ready for real-world use.

- GitHub Actions automated deployment for consistent and error-free updates.

- Deployment UI integrated with the backend, verified and tested.

- Full system testing confirmed stability, performance, and readiness.

# Include the tasks from your sprint planning (GitHub/ZenHub) for the present period.

Figure 1: Weekly Activities

- In this week, there were a lot of issues resolved from the backlog, contributing to development.

# Include charts/graphs (e.g., burn down charts) from your project management tool (Github/Zenhub) that shows your progress for the period of this report.

Figure 2: Contributors in the Week

- This week, we had a few PRs and issues resolved as compared to previous week, demonstrating team hard work and dedication.

# Include a note and address to your project GitHub with list of codes uploaded/updated on GitHub in this reporting week.

GitHub: https://www.github.com/rachit-bhatt/Capstone-Project