Capstone Project Weekly Progress Report

| Semester | Fall-2024 Semester 3rd |
| --- | --- |
| Course Code | AML-3406 |
| Section | Section 1 |
| Project Title | Car Damage Detection |
| Group Name | Group B |
| Student names/Student IDs | Sakshi (C0908000) Bansil Patel (C0912873) – TL Harsh Mohile (C0912872) Meet Patel (C0910378) Rachit Bhatt (C0902810) |
| Reporting Week | Week 5 |
| Faculty Supervisor | William Pourmajidi |

# Grade the level of collaboration from different aspects between team members:

(use: good, medium, below expectation)

| Sakshi | Bansil Patel | Harsh Mohile | Meet Patel | Rachit Bhatt |
| --- | --- | --- | --- | --- |
| Good | Good | Good | Good | Good |

# Tasks outlined in the previous Weekly Progress Report for this reporting week at the individual level and group level

  - Individual tasks (each team member)

Sakshi: Research on CI/CD Pipelining for ML-Ops.

Bansil Patel & Meet Patel: Applying various models initially on the dataset.

Harsh Mohile & Rachit Bhatt: Research on Docker for Deployment.

2.2 Your team’s tasks

- Exploring and understanding the dataset.

- Research on Docker for Deployment.

# Progress made in Reporting Week at an individual level and group level

  - Individual progress

Sakshi: Studied the theoretical concepts of CI/CD.

Bansil Patel: Applied regular NN with Model Evaluation and attempted in accessing the annotated data in the JSON files.

Harsh Mohile & Rachit Bhatt: Collaborated to create a demo project using Docker.

  - Your team’s progress

- Worked on understanding Docker by creating a demo project; GitHub - Docker.

# The areas/tasks you could not make progress and/or complete as scheduled or the difficulties encountered in this reporting week at individual level and group level.

  - Individual project blockers

Sakshi: N/A

Bansil Patel & Meet Patel: AttributeError exception generated when trying to access the JSON files.

Harsh Mohile & Rachit Bhatt: Docker installation and implementation on Windows platform was a little challenging when finding proper content for research and development.

  - Your team’s project blockers

- Faced a progress blocker in the form of exception when trailing with JSON files; seems like an OS-level error due to some path or incorrect data provided to the library.

# Tasks to be completed in next week at individual level and group level

  - Individual tasks

Sakshi: Implementation CI/CD on a demo project.

Bansil Patel | Harsh Mohile | Meet Patel: Resolve the exception and implement multi-model approach.

Rachit Bhatt: Start Implementing CI/CD using Docker through GitHub.

  - Your team’s tasks

- Work on multi-model setup.

- Implement CI/CD using Docker with GitHub.

# Include the tasks from your sprint planning (Github/Zenhub) for the present period.

Figure 1: Weekly Activities

- In this week, there were 15 issues resolved with numerous PRs, contributing in development.

# Include charts/graphs (e.g., burn down charts) from your project management tool (Github/Zenhub) that shows your progress for the period of this report.

Figure 2: Contributors in the Week

- This week, there were two pull requests generated and merged that included phase 1 of our project and documentation.

- The one active issue we dealt with was the exception generated as shown in the Figure 3, took a lot of time and decided to shift it to the next scrum.

# Include a note and address to your project Github with list of codes uploaded/updated on Github in this reporting week.

GitHub: https://www.github.com/rachit-bhatt/Capstone-Project

Figure 3: Exception – Progress Blocker

- The exception when dealing with the image by the end user.

- Expecting it to be resolved in the next scrum.