Capstone Project Weekly Progress Report

| Semester | Fall-2024 Semester 3rd |
| --- | --- |
| Course Code | AML-3406 |
| Section | Section 1 |
| Project Title | Car Damage Detection |
| Group Name | Group B |
| Student names/Student IDs | Sakshi (C0908000) – TL Bansil Patel (C0912873) Harsh Mohile (C0912872) Meet Patel (C0910378) Rachit Bhatt (C0902810) |
| Reporting Week | Week 7 |
| Faculty Supervisor | William Pourmajidi |

# Grade the level of collaboration from different aspects between team members:

(use: good, medium, below expectation)

| Sakshi | Bansil Patel | Harsh Mohile | Meet Patel | Rachit Bhatt |
| --- | --- | --- | --- | --- |
| Good | Good | Good | Good | Good |

# Tasks outlined in the previous Weekly Progress Report for this reporting week at the individual level and group level

  - Individual tasks (each team member)

Sakshi: Research on docker.

Bansil Patel & Meet Patel: Analyze model outcomes and implement metrics.

Harsh Mohile & Rachit Bhatt: Demonstrate GitHub Actions.

2.2 Your team’s tasks

- Analyze model performance and implement metrics.

- Understand working of GitHub Actions.

# Progress made in Reporting Week at an individual level and group level

  - Individual progress

Sakshi: Workflow of docker and its importance.

Bansil Patel & Meet Patel: Analyzed model outcomes and initiated working on metrics.

Harsh Mohile & Rachit Bhatt: Studied GitHub Actions.

  - Your team’s progress

- Worked on understanding GitHub Actions by creating a demo project; GitHub - Actions.

# The areas/tasks you could not make progress and/or complete as scheduled or the difficulties encountered in this reporting week at individual level and group level.

  - Individual project blockers

Sakshi: N/A

Bansil Patel: N/A

Meet Patel: N/A

Harsh Mohile & Rachit Bhatt: Improving GitHub deployment for each yml created and overhead of failures.

  - Your team’s project blockers

- Installation of docker blocked the progress speed.

# Tasks to be completed in the next week at individual level and group level

  - Individual tasks

Sakshi: Install docker and work on creating containers.

Bansil Patel & Meet Patel: Apply alternative models or initiate hyperparameter tuning.

Harsh Mohile & Rachit Bhatt: Create a demo project on GitHub Actions.

  - Your team’s tasks

- Apply new models and hyperparameter tuning.

- Demonstrated a project using GitHub Actions.

# Include the tasks from your sprint planning (Github/Zenhub) for the present period.

Figure 1: Weekly Activities

- In this week, there were 17 contributions made with 15 PRs, contributing in development.

# Include charts/graphs (e.g., burn down charts) from your project management tool (Github/Zenhub) that shows your progress for the period of this report.

Figure 2: Contributors in the Week

- This week, we had quite a lot of PRs compared to previous week, demonstrating team hard work and dedication.

# Include a note and address to your project GitHub with list of codes uploaded/updated on GitHub in this reporting week.

GitHub: https://www.github.com/rachit-bhatt/Capstone-Project