Capstone Project Weekly Progress Report

| Semester | Fall-2024 Semester 3rd |
| --- | --- |
| Course Code | AML-3406 |
| Section | Section 1 |
| Project Title | Car Damage Detection |
| Group Name | Group B |
| Student names/Student IDs | Sakshi (C0908000) Bansil Patel (C0912873) Harsh Mohile (C0912872) Meet Patel (C0910378) Rachit Bhatt (C0902810) – TL |
| Reporting Week | Week 8 |
| Faculty Supervisor | William Pourmajidi |

# Grade the level of collaboration from different aspects between team members:

(use: good, medium, below expectation)

| Sakshi | Bansil Patel | Harsh Mohile | Meet Patel | Rachit Bhatt |
| --- | --- | --- | --- | --- |
| Good | Good | Good | Good | Good |

# Tasks outlined in the previous Weekly Progress Report for this reporting week at the individual level and group level

  - Individual tasks (each team member)

Sakshi: Install docker and work on creating containers.

Bansil Patel & Meet Patel: Apply alternative models or initiate hyperparameter tuning.

Harsh Mohile & Rachit Bhatt: Create a demo project on GitHub Actions.

2.2 Your team’s tasks

- Apply new models and hyperparameter tuning.

- Demonstrated a project using GitHub Actions.

# Progress made in Reporting Week at an individual level and group level

  - Individual progress

Sakshi: Installation of docker and creating containers for sample.

Bansil Patel & Meet Patel: Apply alternative models.

Harsh Mohile & Rachit Bhatt: Demonstrated a sample project using GitHub Actions.

  - Your team’s progress

- Worked on understanding GitHub Actions by creating a demo project; GitHub - Actions.

# The areas/tasks you could not make progress and/or complete as scheduled or the difficulties encountered in this reporting week at individual level and group level.

  - Individual project blockers

Sakshi: N/A

Bansil Patel: N/A

Meet Patel: N/A

Harsh Mohile & Rachit Bhatt: CI/CD for multiple branches on GitHub when tweaking automative docker deployment script.

  - Your team’s project blockers

- This week, our team did not face as such blockers.

# Tasks to be completed in the next week at individual level and group level

  - Individual tasks

Sakshi: Understand need for GitHub Actions in our project.

Bansil Patel & Meet Patel: Analyze model metrics and compare them to proceed for hyperparameter tuning.

Harsh Mohile & Rachit Bhatt: Demonstrate automative docker deployment for CI/CD on GitHub through GitHub Actions.

  - Your team’s tasks

- Analyze model metrics for hyperparameter tuning.

- Demonstrate automative docker deployment script.

# Include the tasks from your sprint planning (GitHub/ZenHub) for the present period.

Figure 1: Weekly Activities

- In this week, there were a lot of issues resolved from the backlog, contributing to development.

# Include charts/graphs (e.g., burn down charts) from your project management tool (Github/Zenhub) that shows your progress for the period of this report.

Figure 2: Contributors in the Week

- This week, we had a few PRs and issues resolved as compared to previous week, demonstrating team hard work and dedication.

# Include a note and address to your project GitHub with list of codes uploaded/updated on GitHub in this reporting week.

GitHub: https://www.github.com/rachit-bhatt/Capstone-Project